Virtual University MCQs BANK - MCQs Collection from Online Quizzes

CS615 Solved MCQs from Online Quiz Test - Software Project Management (r)
· 



Published on Saturday, 04 December 2010 02:50 

Written by Bonfire

1. Basit is the project manager working on the Resource Planning process. He should consider all of the following when developing the resource requirements output except:

· WBS
· Supply purchase policies
· Resource rates
· Special knowledge and talents
 
2. All of the following are true regarding the tools and techniques of activity sequencing except:

· GERT uses analogous methods
· GERT allows for loops
· GERT is a conditional diagramming method
· GERT allows for conditional branches
 
3. Pervaiz Elahi is a project manager for Changing Tides Video games. He has produced a project network diagram and has updated the activity list. Which process have he just finished?

· The Activity Sequencing process, which identifies all the specific activities of the project
· The Activity Sequencing process, which identifies all the activities dependences
· The activity duration Estimating process, which diagram project network time estimates
· The activity duration Estimating process, which identifies all the dependent activities of the project
 
4. Pervaiz Elahi is a project manager for Changing Tides Video games. He has gathered the inputs of for the Activity Duration Estimation process. He will employ which tools and techniques to produce the outputs for this process?

·        Activity list, analogous estimating, quality based durations, and alternatives identification

·        Activity list, analogous estimating, expert judgment, and quality based durations

·        Expert judgment, analogous estimating, quality based durations, and reserve time

·        Expert judgment, alternative identification, quality based durations, and reserve time
 
5. As a project manager, you know that all of the following are true concerning analogous estimating techniques except: 

· It’s a qualitatively based estimating technique
· It’s a Top-down estimating technique
· It’s a tool and technique of Activity Duration Estimating  and  Cost Estimating
· It’s a form of expert judgment
 
6. All of the following are true regarding parametric modeling except:

· It’s a form of Top-down estimating
· It’s a mathematical model
· It’s a tool used to estimate project costs
· It’s a tool used to estimate project time
 
7. Which logical relationship does the PDM use most often?

· Start to finish
· Start to start
· Finish to finish
· Finish to start
 
8. One of the most powerful leadership tools a project manager is has his/her_______

· Own knowledge
· Own experience
· Own behavior
· Own reference
 
9. The organization structure that provides the project manager with the most authority over the project team is:

· Functional
· Balanced matrix
· Strong matrix
· Projectized
 
10. Using an EFFORT RATIO for each type of change in________

· Fuzzy logic sizing
· Function point sizing

· Changing sizing
· Standard component sizing

 
11. What is one of the problems with project management software?

· The project manager manages the software instead of the project
· Project duration calculations are sometimes approximate

· You cannot override the project management software decisions regarding schedule

· It’s expensive and difficult to use 
 
12. Which of the following is displayed as an S-curve?

· Gantt
· Cost baseline
· Critical path

· PERT

 
13. If you know expected value is 500 and the standard deviation is 12, you can ay with approximately a 95 percent confidence rating which of the following?

· The activity will take between 488 and 512 days
· The activity will take between 464 and 536 days

· The activity will take between 494 and 506 days

· The activity will take between 476 and 524 days
 
14. If your expected value is 110 and the standard deviation is 12, which of the following is true?

· There is approximately a 99 percent chance of completing this activity between 86 and 134 days
· There is approximately a 68 percent chance of completing this activity between 98 and 122 days
· There is approximately a 95 percent chance of completing this activity between 98 and 122 days

· There is approximately a 75 percent chance of completing this activity between 86 and 134 days

 
15. Which of the following tools and techniques shows the impacts of one decision over another as well as the probability and cost of each risk along a logical path?

· Simulation
· Decision tree
· Probability / impact risk matrix

· Sensitivity analysis

  
16. All of the following strategies are tools and techniques of Risk Response Planning used to reduce or control risk except?

· Mitigation  
· Simulation
· Avoidance

· Acceptance

 
17. Object points are measurable code sections in an object-oriented programming language, such as________

· C++
· Ada

· Java

· All of the given
 
18. __________ involves determining what qualities are to be used to perform project activities.

· Resource planning
· Cost estimating

· Cost budgeting

· Cost control 
 
19. The resources assigned to them will significantly influences the duration of most activities.

· True
· False

 
20. Using the intermediate COCOMO technique effort is calculated in___________

· Two-step process
· Three-step process
· Four-step process

· Five-step Process

---------------------------------------------------------------------------------------------------------------
 
1. Which of the following is true regarding NPV?

· NPV assumes reinvestment at the cost of capital
· NPV decisions should be made based on the highest value for all of the selections
· NPV assumes reinvestment at the prevailing rate
· NPV assumes reinvestment at the NPV rate
 
2. Hasnain is a project manager for VU International. Since he doesn’t sleep much, he get a lot of project work done. He is considering recommending a project that cost s Rs. 575’000, and expected inflows are Rs. 25000 per quarter for the first 2 years, then Rs. 75000 per quarter thereafter.   What is the pay back period?

· 40 months
· 38 months
· 39 months
· 41 months     
 
3. Mathematical models using linear, dynamic, integer, or algorithm models are considered:

· Project selection criteria
· A form of expert judgment
· Project selection methods
· A form of historical information
 
4. WBS Is Not:

· The WBS should contains 100% of the work defined by the scope or contract
· Development of WBS should involve the entire project team
· A listing of tasks or activities
· Should captures all deliverables (Internal, External, Interim) in terms of work to be completed
 
5. COMSAT project selection committee used a weighted scoring model and found that project BAT, with a score of 54, should be chosen over the other competing projects. Which of the following is true?

· Weighted scoring models are a benefit measurement method, which is tool and technique in the Initiation process
· Weighted scoring models are constraint optimization method, which is output of  the  Initiation process
· Weighted scoring models are constraint optimization method, which is tool and technique in the Initiation process
· Weighted scoring models are a benefit measurement method, which is output of  the  Initiation process
 
6. Obtaining forma project plan approval and sign-off is important for all of the following reason except:

· Stakeholders are aware of the specific details regarding project schedule, budgets, and risk
· Stakeholders will be more likely to cooperate
· Stakeholders are aware of the project details, which makes them more likely to participate in future project decisions
· Stakeholders are able to recommend a project  planning methodology to follow throughout the remaining process group
 
7. All of the following are true regarding the project plan except: 

· Some of its input and outputs from other planning processes
· It’s used to guide the project Executing and Controlling processes and it is the baseline used to measure project performance
· It consists of one document that should be formally approved and signed by stakeholder
· It contains things like the WBS, project schedule , and resource assignment
 
8. An activities list is typically shown in this ways.

· It can be shown as an outline
· It can be shown as an outline or it can be graphically presented
· It can be graphically presented

· None of the given

 
9. Always remember that projects are in dynamic working environments, so try to maintain flexibility in the work breakdown structure.

· Always true
· Always false
· Sometimes true sometimes false
· Depends on condition
 
10. To create a schedule, you can use project management tools;

· Gantt charts
· Network-scheduling techniques

· PERT

· All of given
 
11.  Usman is project manager for a new website for a local zoo. He needs to perform Quantitative Risk Analysis. He will use all of the following tools and techniques to accomplish this except:

· Overall risk ranking for the project
· List of prioritized risk

· Inputs to other processes
· List of risks for additional analysis and management

 
12. Which of the following describes the cost of quality associated with scrapping, rework, and downtime?

· Internal failure
· External failure

· Prevention cost

· Appraisal cost

 
13. Choudhary & Brothers hardware vendor left you voicemail saying that a snowstorm in theMidwestwill prevent your equipment from arriving on time. You identified a risk response for this risk and have arranged for a local company to lease you the needed equipment until yours arrives. This is an example of which risk response strategy?

· Transference
· Acceptance

· Mitigation
· Avoidance

 
14. What document outlines the action steps to be taken if an identified risk event should occur?

· Project plan
· Corrective action Plan

· Contingency Plan

· Risk response plan
 
15. Tools and techniques for risk identification include all but:

· Checklist
· Risk assessment
· Interviewing

· Assumption analysis

 
16. Tools and techniques for Performance reporting are:

· Performance review
· Variance analysis

· Trend analysis

· All of the given
 
17. Analogous estimating is a form of _________

· Expert Judgment
· Bottom up estimating

· Delphimethod

· Computerized estimating

 
18. ____________ is another term for top down estimating.

· Life cycle costing
· Parametric modeling

· Analogous estimating
· Work package

 
19. Assumptions generally involve:

· A degree of risk
· Financial control

· Historical information

· Lesson learned 
 
20. Receivers in the communications model filter their information through all of the following except:

· Culture
· Knowledge of subject

· Conflict
· Language

 
Quiz Solution:
 

 
 
1- The presence of which of the given factors is mandatory in a quality assured software
 

a)       Change adaptive

b)       Faulty

c)       Correctness

d)      Both Change adaptive and Correctness
 
 
2- Which of the following testing technique is followed to ensure that the software user requirements are being met?
 

a)       White box

b)       Gray box

c)       Blue box

d)      Black box
 
 
3- Which of the following testing techniques is usually used during implementation of individual modules?
 

a)      White Box 

b)       Black Box

c)       Integration testing

d)       None of given
 
 
4- How do the dynamic testers confirm that the executions of a program (other than the expected execution of a program) are running accurately?
 

a)      Some important program input are selected from the set of all and executed

b)       It is hard to confirm that

c)       The execution of the program other that the intended execution is useless to test

d)       None of given
 
 
5- The execution of a program is tested by a model based approach in-case of
 

a)       Formal testing

b)       Dynamic testing

c)       Static testing

d)       Unit testing
 
 
 
6- What is the difference between formal methods and testing?
 

a)      Formal methods aim at verification and proving correctness, while testing can only show the presence of errors.

b)       Testing is done only in the third phase of SDLC whereas Formal methods are done in all the phases of SDLC except Testing phase

c)       There is no big difference between the both 

d)       Testing can only be done after the requirements gathering phase of SDLC whereas Formal methods can be applied before that.
 
 
 
7- The main idea behind symbolic execution is to use symbolic values, instead of actual data, as input values, and to represent the values of program variables as symbolic expressions. 
 

a)      True

b)       False
 
 
8- The purpose of mutation testing is
 

a)       to help the tester develop effective tests or

b)       to locate weaknesses in the test data used for the program never accessed during execution

c)       to locate weaknesses in the test data used in sections of the code that are seldom  accessed during execution

d)      All of given
 
 
9- Which of the following is the example of mutation operators? 

a)       Replace each boolean sub expression with true and false. 

b)       Replace each arithmetic operation with another one, e.g. + with *, - and /. 

c)       Replace each boolean relation with another one, e.g. > with >=, == and <=.

d)      All of given
 
10- Which of the following testing approach is used to test the software functionality that previously worked as desired, stops working or no longer works in the same way that was previously planned?
 

a)       Integration testing

b)       Unit testing

c)       Regression testing

d)       Dynamic testing
 
 
11- Which of the following can be a type of regression?

a)       Local - changes introduce new bugs. 

b)       Unmasked - changes unmask previously existing bugs. 

c)       New feature regression

d)      All of given
 
12- Which of the following testing is required when it needs to test the software after combining the modules into a group?
 

a)       Unit

b)       Regression

c)       White box

d)      Integration
 
 
13- SQA encompasses the entire software development process

a)      True

b)       False
 
 
14- The process of software quality assurance (SQA) is designed to prevent software defects and inefficiencies
 

a)      True

b)       False
 
15- There is no difference between software quality assurance and software testing
 

a)       True

b)      False
